

March 8th, 2024

Acme – SF – C1.010

**Repository: https://github.com/C1-010/Acme-SF-D02**

Group: C1.010

García Rivero, Andrés - [andgarriv@alum.us.es](mailto:andgarriv@alum.us.es)

López Cubiles, Antonio José - [antlopcub@alum.us.es](mailto:antlopcub@alum.us.es)

Nieto Vicioso, Javier - [javnievic@alum.us.es](mailto:javnievic@alum.us.es)

Díaz Ordoñez, Pablo -  [pabdiaord@alum.us.es](mailto:%20pabdiaord@alum.us.es)

Sevillano Barea, Alejandro - [alesevbar@alum.us.es](mailto:alesevbar@alum.us.es)

Content Table

[1. Executive Summary 2](#_Toc158821527)

[2. Revision Table 2](#_Toc158821528)

[3. Introduction 2](#_Toc158821529)

[4. Contents 3](#_Toc158821530)

4.1 Planning ………………………………………………………………………………………………………………. 3

4.2 Progress ………………………………………………………………………………………………………………. 5

[5. Conclusions 6](#_Toc158821531)

[6. Bibliography 7](#_Toc158821532)

# 1. Executive Summary

This report provides a comprehensive overview of my progress and activities during the project's development in this deliverable. Key tasks undertaken include setting up the development environment and implementing the initial mandatory functional requirement. Despite encountering challenges such as extended installation times, satisfactory progress was achieved. Tasks were completed within the designated timeframe, with documentation provided through screenshots. Additionally, a budget was estimated, considering work hours and associated costs. The report aims to outline the progress made and establish a foundation for future project iterations. The document structure includes detailed planning, progress tracking, and conclusions drawn from this milestone execution.

# 2. Revision Table

|  |  |  |
| --- | --- | --- |
| Revision number | Date | Description |
| 1 | 8/03/2024 | Started the report. All sections completed. |
|  |  |  |

# 3. Introduction

This report offers a detailed insight into my progress and planning efforts throughout the project's development. During this period, I undertook critical tasks to establish the necessary work environment and implement the initial mandatory functional requirement.

Despite encountering challenges, such as longer than expected installation times, I managed to make satisfactory progress. Tasks were allocated and completed within the designated timeframe, with screenshots recorded to document delivery statuses at various development stages.

Additionally, I estimated a budget considering work hours and associated costs. The aim of this report is to provide an overview of the progress achieved to date and establish a solid foundation for future iterations of the project.

Furthermore, the document structure includes a detailed description of the planning conducted, progress made, and conclusions drawn from this milestone execution.

# 4. Contents

## 4.1 Planning

Interfaz de usuario gráfica, Texto, Aplicación

Descripción generada automáticamente

Interfaz de usuario gráfica, Texto, Aplicación

Descripción generada automáticamente

Interfaz de usuario gráfica, Texto, Aplicación

Descripción generada automáticamente

**Screenshots:**

Interfaz de usuario gráfica, Aplicación, Teams

Descripción generada automáticamente

**Budget**:

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Task** | **Role** | **Salary per minute** | **Estimated time (minutes)** | **Estimated Cost (€)** | **Real Time(minutes)** | **Real Cost(€)** |
| Initial configuration of second deliverable | Developer | 0,33 | 30 | 9,9 | 26 | 8,58 |
| D02-S4-R02 | Developer | 0,33 | 65 | 21,45 | 60 | 19,8 |
| D02-S4-R03 | Developer | 0,33 | 45 | 14,85 | 49 | 16,17 |
| D02-S4-R04 | Developer | 0,33 | 45 | 14,85 | 53 | 17,49 |
| D02-S4-R13 | Developer | 0,33 | 15 | 4,95 | 13 | 4,29 |
| D02-S4-R05 | Tester | 0,33 | 155 | 51,15 | 144 | 47,52 |
| D02-S4-R14 | Developer | 0,33 | 45 | 14,85 | 66 | 21,78 |
| D02-S4-R15 | Analyst | 0,5 | 30 | 15 | 38 | 19 |
| D02-S4-R16 | Analyst | 0,5 | 60 | 30 | 70 | 35 |
| D02-S4-REVIEW | Analyst | 0,5 | 120 | 60 | 116 | 58 |
| TOTAL |  |  | 610 | 237 | 635 | 247,63 |
|  |  |  |  |  | Amortization | 82,543 |

A straight-line amortization over 3 years has been considered. Also, the work hour costs for a manager or analyst role have been considered as €30, while for all other roles, it has been set at €20.

## 4.2 Progress

**Progress Record:**

Team Member: Sevillano Barea, Alejandro

Performance Indicator/s: Performing well.

Performance Consideration: Good.

Brief Description of Applied Reward or Admonition: Alejandro consistently completed over 90% of his assigned tasks within the specified timeframe.

Team Member: García Rivero, Andrés

Performance Indicator/s: Performing well.

Performance Consideration: Good

Brief Description of Applied Reward or Admonition: Andrés consistently completed over 90% of his assigned tasks within the specified timeframe.

Team Member: López Cubiles, Antonio José.

Performance Indicator/s: Performing well.

Performance Consideration: Good.

Brief Description of Applied Reward or Admonition: Antonio José consistently completed over 90% of his assigned tasks within the specified timeframe.

Team Member: Nieto Vicioso, Javier.

Performance Indicator/s: Performing well.

Performance Consideration: Good.

Brief Description of Applied Reward or Admonition: Javier consistently completed over 90% of his assigned tasks within the specified timeframe. Additionally, he was assigned as Manager.

**Conflict and Resolution**:

There haven't been any conflicts with any group member thus far, but individually, I have some issues that have mostly been resolved with team active collaboration and following the client´s advice.

**Cost Comparison**:

**Estimated time:** 610 minutes.

**Actual time:** 635 minutes.

**Difference:** +25 minutes

**Estimated Cost:** 237€

**Actual Cost:** 247,63€

**Difference:** 10,63€

# 5. Conclusions

The development process of this deliverable has been a success. Despite some unexpected delays, all tasks were completed satisfactorily within the estimated time for delivery. Team members worked well, but on some occasions, there was a lack of communication, and the decision-making process was rushed. However, everyone collaborated effectively.

I did not planned as well as I should have donde, so for the next time, I will procure to have a better plan.

This experience sets the path to follow. A path that, if it continues in the same way it started, can be very successful if we all maintain this positive dynamic and we continue to improve certain aspects to keep the workflow as smooth as possible.

# 6. Bibliography

List of my tasks and what time I have been doing all tasks, by Clockify.